# Executive Summary

This report outlines a comprehensive plan to build a local testable Consent Management MVP on Windows+WSL Ubuntu using Hyperledger Fabric v2.x (with CouchDB world state), Go smart contracts, a Node.js Fabric Gateway, a FastAPI backend, and a React frontend. We adopt an iterative, phased approach: Phase 1 delivers a minimal end-to-end system (user login, basic consent creation/query on chain) while Phase 2 adds advanced features (rich queries, UI enhancements, security hardening). Each phase has clear deliverables and rationale. We define a unified workspace structure, detailed component responsibilities, and interfaces/APIs for each layer. Go chaincode will use Fabric’s Contract API (Go) with JSON state models and CouchDB rich queries/indexes[1][2]. FastAPI will expose REST endpoints with Pydantic models and JWT-based auth[3][4]. A Node.js gateway will connect to Fabric (via fabric-gateway/fabric-network) to submit and query transactions[5]. The React frontend will handle user login and consent UI. We present an automated test strategy (unit, integration, E2E) with examples, a Docker-based local development workflow (Fabric network, CouchDB, backend, gateway, frontend containers), and SOLID design principles for each component. Finally, we cover security and production-hardening (TLS, MSPs, private data collections, identity validation, logging, backups) and a checklist of key questions before implementation.

The appendices include code snippets, JSON/YAML examples, Mermaid diagrams (architecture & sequence flows), a features table, and a Gantt chart for the MVP timeline. This plan uses official sources (Fabric docs, FastAPI docs, etc.) for best practices and examples[6][3][5][2].

## 1. Development Plan (Phases & Milestones)

Phase 1 (Minimal MVP): Establish core functionality:

- Fabric Setup: Local Fabric (two orgs, test-network), CouchDB state DB, channel “mychannel”.

- Go Chaincode (Consent): Basic functions: CreateConsent(id,user,consumer,purpose), GetConsent(id), RevokeConsent(id), plus optional GetConsentsByUser(user), GetConsentsByConsumer(consumer) using JSON queries.

- Node.js Gateway: Connect to Fabric, submit/query consent chaincode.

- FastAPI Backend: JWT-based login (/login), and APIs such as POST /consents, GET /consents/{id}, GET /consents?user=..., PUT /consents/{id}/revoke. Use Pydantic schemas.

- React Frontend: Login form, list/create consents UI (protected routes).

- Testing: Unit tests for each layer, basic integration.

Phase 2 (Expanded Features): Enhance with advanced features:

- Rich Queries & Indexes: Chaincode/META-INF indices for docType, userId, consumerId, status[2], enabling queries like “all active consents for user” or with pagination.

- Enhanced APIs/UI: Pagination, filtering (status, consumer), additional fields (timestamp, version). A better UX (e.g. consent detail view, revoke confirmation).

- Authentication: Integrate external IDP (OAuth2/OIDC) for SSO, roles (admin vs user).

- Data Analytics: Add audit log queries (history, using GetHistoryForKey).

- Production Hardening: Enable TLS and MSPs, private data collection for sensitive fields, environment config for multi-org, Kubernetes deployment.

Phase Plan Comparison:

| Feature / Component | Phase 1 (MVP) | Phase 2 (Expanded) |
| --- | --- | --- |
| Login/Auth | Basic JWT login (username/password stored in SQLite/local)[3] | SSO/OAuth2 integration; role-based auth (admin vs user) |
| Consent Chaincode | Core methods (create/get/revoke); JSON state (docType, userId, consumerId, purpose, status)[2] | Add status tracking (active/revoked), history query, rich queries (by consumer, status) with CouchDB indexes (e.g. on userId,status)[2] |
| Queries & Indexes | Simple key-based queries (GetState, GetStateByRange), maybe basic JSON query for user. | Advanced CouchDB queries (GetQueryResult with selectors) using indexes[1][2]; pagination support. |
| Frontend (React) | Login page; basic list of consents; “Add Consent” form. | Enhanced UX: filters, pagination, detailed consent view, charts/analytics. |
| Backend (FastAPI) | CRUD endpoints for consents, using Pydantic models and JWT auth[3][4]. | More endpoints (batch queries, search); rate-limiting, comprehensive error handling, logging; GraphQL optional. |
| DB (CouchDB/Postgres) | CouchDB (Fabric state DB). Possibly simple SQLite/Postgres for users. | Use PostgreSQL for user profiles/logs; CouchDB indexes for state; consider Redis cache or full-text search. |
| Security / Privacy | Basic TLS off (dev mode); simple identities. | TLS everywhere, MSP CAs configured; Private Data Collections for sensitive consent attributes; audit logging; encryption at rest. |

Phase 1 Deliverables:

- A runnable Fabric test-network (2 orgs, CouchDB) with deployed consentcc chaincode (Go) supporting basic operations.

- Node.js Gateway service that can submit/query consents on Fabric.

- FastAPI service with authentication and REST endpoints integrated with the gateway.

- React SPA with login and consent management UI.

- Automated tests (unit tests for chaincode, API, gateway; basic end-to-end tests).

Phase 2 Deliverables:

- Extended chaincode with new methods (history, pagination, rich query) and CouchDB indexes (in chaincode/META-INF/statedb/couchdb/indexes/*.json) for performance.

- Completed REST API with advanced filtering and security (OAuth2, roles).

- Polished React app (UX/UI improvements, state management).

- CI pipeline with Docker Compose/Kubernetes for deployment; full security setup (TLS, MSP, logging).

The estimated timeline is about 8–12 weeks for an MVP, broken into an 8-week plan for Phase 1 and 4–6 weeks for Phase 2. For example:

gantt
    title Consent Management MVP Timeline (8 weeks)
    dateFormat  YYYY-MM-DD
    section Phase 1 (MVP)
    Fabric Network & CouchDB Setup    :done,   fs, 2026-05-13, 1w
    Chaincode Design & Deploy        :done,   cd, after fs, 1.5w
    Node.js Gateway Implementation   :done,   gw, after cd, 1.5w
    FastAPI Backend & Auth           :done,   api, after gw, 1.5w
    React Frontend (Login & List UI) :done,   ui, after api, 1w
    Integration & Testing            :done,   test, after ui, 1w
    section Phase 2 (Features)
    Enhanced UI & UX                 :        ux, after test, 1w
    Additional APIs & Queries        :        more, after ux, 1.5w
    Security Hardening & Deploy      :        sec, after more, 1w

(Dates are illustrative starting mid-May 2026.)

## 2. Workspace & Folder Structure

A well-organized workspace keeps development modular. One recommended layout is:

consent-management/
├── blockchain/
│   ├── fabric-samples/          # Hyperledger Fabric test network (modified from fabric-samples)
│   └── chaincode/
│       └── consent/
│           ├── consent_chaincode.go   # Go smart contract
│           ├── go.mod
│           └── META-INF/              # CouchDB indexes here (for rich queries)
│               └── statedb/
│                   └── couchdb/
│                       └── indexes/
│                           └── indexConsentUser.json
│                           └── indexConsentConsumer.json
│
├── gateway/                    # Node.js Fabric Gateway
│   └── nodejs/
│       ├── app.js             # Express server connecting FastAPI to Fabric
│       ├── contract.js        # Fabric connection and contract invocation helper
│       ├── wallet/            # Fabric wallet identities
│       └── connection.json    # Network connection profile (CCP)
│
├── backend/                    # FastAPI backend
│   └── fastapi/
│       ├── main.py
│       ├── models.py          # Pydantic schemas (User, Consent, Token, etc.)
│       ├── api/               # Route handlers (login, consents, etc.)
│       └── auth.py            # JWT utilities, dependencies
│
├── frontend/                   # React app
│   ├── public/
│   └── src/
│       ├── components/        # React components (Login, ConsentList, ConsentForm, etc.)
│       ├── services/          # API client (using fetch/axios with JWT)
│       └── App.js
│
├── docker/                     # Docker compose & Dockerfiles
│   ├── docker-compose.yml
│   ├── gateway.Dockerfile
│   ├── backend.Dockerfile
│   └── frontend.Dockerfile
│
├── k8s/                        # Kubernetes manifests (for Phase 2)
│
└── README.md

Notes:

- Keep all code in the WSL filesystem (e.g. under ~/consent-management) for performance and proper permissions. Access it in Antigravity via \\wsl$\Ubuntu\home\user\consent-management.

- The fabric-samples directory holds the test network and scripts (renamed/relocated here for coherence).

- Put CouchDB index JSON files under chaincode/consent/META-INF/statedb/couchdb/indexes/ so Fabric automatically packages them[2].

- Separate directories ensure clear responsibility boundaries (gateway vs backend vs frontend).

- Use version control (Git) at consent-management/, with .gitignore for node_modules/, virtualenv files, IDE configs, and generated artifacts (chaincode packages, zip, etc.).

## 3. Component Responsibilities & Interfaces

We break the system into layers, each with well-defined roles and interfaces:

- Hyperledger Fabric & Chaincode (Go):

- Responsibility: Store immutable consent records on the blockchain, enforce business rules (e.g. only creator can revoke).

- Interfaces: Fabric transactions (chaincode functions). We expose:

  - CreateConsent(id, userID, consumerID, purpose): create new consent (status “ACTIVE”).

  - GetConsent(id) → Consent: query a consent by key.

  - RevokeConsent(id): set status to “REVOKED”.

  - GetConsentsByUser(userID) → []Consent: (CouchDB query by user).

  - GetConsentsByConsumer(consumerID) → []Consent: (CouchDB query by consumer).

  - (Optional) GetAllConsents(), GetConsentsByStatus(status), etc.

- Data Model: A Consent struct (with fields ID, UserID, ConsumerID, Purpose, Status, CreatedAt, etc.) serialized as JSON[6][2].

- Access Control: Chaincode can check the caller’s identity (ctx.GetClientIdentity().GetID()) to enforce e.g. only creator can revoke[7].

- Events: Emit events (e.g. “ConsentCreated”, “ConsentRevoked”) for off-chain notification (optional).

- Node.js Fabric Gateway:

- Responsibility: Acts as a bridge between the backend and the Fabric network. It manages identity wallets, fabric gateway connections, and submits/evaluates chaincode transactions.

- Interfaces:

  - Connect to Fabric network (using connection profile, credentials, etc.).

  - Provide helper functions: submitTransaction(funcName, args…) and evaluateTransaction(funcName, args…).

  - Translate Fabric responses (Buffer) to JSON for the backend.

- Example: Using @hyperledger/fabric-gateway or fabric-network, e.g.:

- const gateway = new Gateway();
await gateway.connect(ccp, { wallet, identity: userId, discovery: { enabled: true } });
const network = await gateway.getNetwork("mychannel");
const contract = network.getContract("consentcc");
// Submit transaction:
await contract.submitTransaction("CreateConsent", id, userId, consumerId, purpose);
// Evaluate query:
const resultBytes = await contract.evaluateTransaction("GetConsent", id);
const consent = JSON.parse(resultBytes.toString());

- [5].

- Error Handling: Capture errors from Fabric (endorsement failures, network errors) and propagate meaningful messages to FastAPI.

- FastAPI Backend:

- Responsibility: Business logic and REST API. Handles authentication, authorization, request validation, and calls to the Node.js gateway. Also can manage auxiliary data (e.g. user DB, audit logs).

- Interfaces (HTTP APIs):

  - POST /login: Authenticate (user/password) and return JWT (schema: {access_token, token_type})[3].

  - GET /consents: (Protected) List consents (optionally filtered by query params like ?userId=... or ?status=ACTIVE).

  - GET /consents/{id}: (Protected) Get details of a consent.

  - POST /consents: (Protected) Create a new consent (request body JSON: userId, consumerId, purpose).

  - PUT /consents/{id}/revoke: (Protected) Revoke a consent.

  - Others (Phase 2): GET /users/{userId}/consents, auditing endpoints, etc.

- Data Models (Pydantic): Define schemas for requests and responses. E.g.:

- class ConsentRequest(BaseModel):
    user_id: str
    consumer_id: str
    purpose: str

class ConsentResponse(BaseModel):
    id: str
    user_id: str
    consumer_id: str
    purpose: str
    status: str
    created_at: datetime

- Responses use response_model to enforce schema[4].

- Auth: Use OAuth2 Password flow with JWTs[3]. Protect routes with dependencies that validate the JWT and provide current_user.

- Error Flow: Return HTTP 4xx/5xx with descriptive messages. For example, if the chaincode returns “not found”, translate to a 404.

- React Frontend:

- Responsibility: User interface for login and consent management.

- Flow:

  - LoginView: User enters credentials; on success, store JWT (e.g. in memory or secure storage).

  - ConsentList: Fetch and display the user’s consents (GET /consents?userId=currentUser).

  - AddConsentForm: A form to create new consent (POST /consents).

  - RevokeButton: On each consent item, an option to revoke (calls PUT /consents/{id}/revoke).

- Components: E.g. LoginForm, ConsentList, ConsentItem, ConsentForm. Use React Router for pages. Manage auth with Context/Redux.

- Error Handling: Show error messages for API failures (e.g. unauthorized, validation errors).

- Testing: Use Jest + React Testing Library to unit-test components (e.g. form validation, API calls) and integration tests (snapshot testing).

- CouchDB State DB:

- Responsibility: Store chaincode world state (JSON documents). Enabled in Fabric peers for rich queries.

- Data: Each consent stored as a JSON doc (matching the Go struct). Use keys (e.g. consent ID) and allow JSON queries on fields like userId, consumerId, status.

- Indexes: To optimize queries, add JSON index definitions in chaincode’s META-INF/statedb/couchdb/indexes (will be packaged in chaincode)[2]. Example index JSON:

- {
  "index": {
    "fields": ["docType", "userId"]
  },
  "ddoc": "indexUserIdDoc",
  "name": "indexUserId",
  "type": "json"
}

- This creates an index on userId (and optionally status, etc.) which the peer deploys when the chaincode is defined[8][9].

Interfaces Summary:

| Layer | Method / Endpoint | Function |
| --- | --- | --- |
| Chaincode | CreateConsent(id, user, consumer, purpose) | Add consent (status=ACTIVE) |
|  | GetConsent(id) → Consent | Retrieve consent by ID |
|  | RevokeConsent(id) | Mark consent status “REVOKED” |
|  | GetConsentsByUser(user) → [Consent] | Query via CouchDB selector on userId |
|  | GetConsentsByConsumer(consumer) → [Consent] | Query by consumerId |
| Backend | POST /login | Authenticate, return JWT |
|  | GET /consents | List consents (filters: userId, status) |
|  | POST /consents | Create consent (req: ConsentRequest) |
|  | GET /consents/{id} | Get consent detail |
|  | PUT /consents/{id}/revoke | Revoke consent |
| Frontend | UI to call above endpoints (via fetch/axios with JWT) | Displays results to user |

## 4. Go Chaincode Design

### Data Models

Use a Go struct with JSON tags. Include a DocType field (Fabric convention) to enable multi-type documents and queries[10]:

type Consent struct {
    DocType     string `json:"docType"`      // "consent"
    ID          string `json:"id"`
    UserID      string `json:"user_id"`
    ConsumerID  string `json:"consumer_id"`
    Purpose     string `json:"purpose"`
    Status      string `json:"status"`      // "ACTIVE" or "REVOKED"
    CreatedAt   string `json:"created_at"`
}

We set DocType = "consent" for all records. This allows rich queries filtering by docType (a best practice)[2]. The chaincode SmartContract (embedding contractapi.Contract) will use these types.

### Contract Methods

Implement contract methods on SmartContract (using Fabric Contract API[11]):

type SmartContract struct {
    contractapi.Contract
}

// CreateConsent issues a new consent
func (s *SmartContract) CreateConsent(
    ctx contractapi.TransactionContextInterface, 
    id, userID, consumerID, purpose string,
) error {
    // Validate inputs (not empty, etc.)
    exists, err := s.ConsentExists(ctx, id)
    if err != nil { return err }
    if exists {
        return fmt.Errorf("consent %s already exists", id)
    }
    consent := Consent{
        DocType:    "consent",
        ID:         id,
        UserID:     userID,
        ConsumerID: consumerID,
        Purpose:    purpose,
        Status:     "ACTIVE",
        CreatedAt:  time.Now().UTC().Format(time.RFC3339),
    }
    consentJSON, err := json.Marshal(consent)
    if err != nil {
        return err
    }
    return ctx.GetStub().PutState(id, consentJSON)
}

// GetConsent retrieves a consent by ID
func (s *SmartContract) GetConsent(
    ctx contractapi.TransactionContextInterface, 
    id string,
) (*Consent, error) {
    data, err := ctx.GetStub().GetState(id)
    if err != nil { return nil, err }
    if data == nil {
        return nil, fmt.Errorf("consent %s not found", id)
    }
    var consent Consent
    if err := json.Unmarshal(data, &consent); err != nil {
        return nil, err
    }
    return &consent, nil
}

// RevokeConsent sets a consent's status to REVOKED
func (s *SmartContract) RevokeConsent(
    ctx contractapi.TransactionContextInterface, 
    id string,
) error {
    consent, err := s.GetConsent(ctx, id)
    if err != nil { return err }
    if consent.Status == "REVOKED" {
        return fmt.Errorf("consent %s is already revoked", id)
    }
    consent.Status = "REVOKED"
    updated, err := json.Marshal(consent)
    if err != nil { return err }
    return ctx.GetStub().PutState(id, updated)
}

// ConsentExists checks if a consent key already exists
func (s *SmartContract) ConsentExists(
    ctx contractapi.TransactionContextInterface, 
    id string,
) (bool, error) {
    data, err := ctx.GetStub().GetState(id)
    if err != nil { return false, err }
    return data != nil, nil
}

These methods use ctx.GetStub().PutState and GetState as shown in Fabric docs[12][13]. Error handling returns Fabric-friendly errors. Notice we include CreatedAt timestamp for auditing.

### CouchDB Rich Queries

When using CouchDB, we can query JSON fields. For example, to get all consents of a user:

func (s *SmartContract) GetConsentsByUser(
    ctx contractapi.TransactionContextInterface, userID string,
) ([]*Consent, error) {
    query := fmt.Sprintf(`{"selector":{"docType":"consent","user_id":"%s"}}`, userID)
    results, err := ctx.GetStub().GetQueryResult(query)
    if err != nil {
        return nil, err
    }
    defer results.Close()
    var consents []*Consent
    for results.HasNext() {
        resp, err := results.Next()
        if err != nil {
            return nil, err
        }
        var c Consent
        if err := json.Unmarshal(resp.Value, &c); err != nil {
            return nil, err
        }
        consents = append(consents, &c)
    }
    return consents, nil
}

This uses the CouchDB query selector syntax[1]. Important: JSON queries should not be used in the same transaction that writes, due to non-determinism between endorsement and commit[14]. In our design, queries are read-only.

### Index Files (CouchDB)

To speed up queries, include JSON index definitions in META-INF/statedb/couchdb/indexes/. For example, indexUserId.json:

{
  "index": { "fields": ["docType", "user_id"] },
  "ddoc": "indexUserIdDoc",
  "name": "indexUserId",
  "type": "json"
}

This matches the selector in GetConsentsByUser. Another index could be on ["docType","consumer_id"] for consumer queries. Any file here is automatically packaged with the chaincode and deployed[2][9].

Eventing (optional): We could emit chaincode events using ctx.GetStub().SetEvent("ConsentCreated", payload) to notify off-chain services when consents change.

## 5. FastAPI Backend Design

### Authentication (JWT)

Use OAuth2 password flow with JWT tokens as per FastAPI docs[3]. In auth.py:

from fastapi import Depends, HTTPException, status
from fastapi.security import OAuth2PasswordBearer, OAuth2PasswordRequestForm
from jose import jwt

oauth2_scheme = OAuth2PasswordBearer(tokenUrl="login")

def authenticate_user(username: str, password: str):
    # Verify credentials (e.g. against Postgres or hardcoded for MVP)
    ...
    return user_obj  # or None

@app.post("/login", response_model=Token)
async def login_for_token(form_data: OAuth2PasswordRequestForm = Depends()):
    user = authenticate_user(form_data.username, form_data.password)
    if not user:
        raise HTTPException(status_code=401, detail="Incorrect credentials")
    access_token = create_access_token(data={"sub": user.username})
    return {"access_token": access_token, "token_type": "bearer"}

This mirrors the FastAPI example[3]. The Token Pydantic model (with fields access_token and token_type) and user schemas should be defined.

### Pydantic Schemas

Example schemas (models.py):

class User(BaseModel):
    username: str

class Token(BaseModel):
    access_token: str
    token_type: str

class ConsentRequest(BaseModel):
    user_id: str
    consumer_id: str
    purpose: str

class ConsentResponse(BaseModel):
    id: str
    user_id: str
    consumer_id: str
    purpose: str
    status: str
    created_at: datetime

As [14†L319-L327] shows, FastAPI will use these models to validate and document I/O. Use response_model=ConsentResponse on routes to enforce output format.

### API Endpoints

Define routes using FastAPI’s decorator syntax:

@app.get("/consents/{consent_id}", response_model=ConsentResponse)
async def read_consent(consent_id: str, current_user: User = Depends(get_current_active_user)):
    result = gateway.queryConsent(consent_id)  # call Node gateway
    if not result:
        raise HTTPException(status_code=404, detail="Consent not found")
    return result

@app.post("/consents", response_model=ConsentResponse)
async def create_consent(request: ConsentRequest, current_user: User = Depends(get_current_active_user)):
    consent = gateway.submitConsent(request.user_id, request.consumer_id, request.purpose)
    return consent

@app.put("/consents/{consent_id}/revoke")
async def revoke_consent(consent_id: str, current_user: User = Depends(get_current_active_user)):
    success = gateway.revokeConsent(consent_id)
    if not success:
        raise HTTPException(status_code=400, detail="Cannot revoke consent")
    return {"status": "revoked"}

Here get_current_active_user is a dependency that extracts and verifies the JWT (as in FastAPI docs[3]). Internally, each route calls the Node.js gateway (e.g. gateway.submitConsent(...)) which in turn invokes chaincode.

### Error Handling

Follow REST conventions: return 401 Unauthorized for bad tokens, 404 Not Found if consent is absent, 400 Bad Request for validation errors. Use HTTPException. FastAPI automatically returns JSON with status code and detail. The examples above match [21†L313-L320] style of testing (see next section).

## 6. Node.js Gateway (Fabric SDK)

The gateway service uses the Fabric Node.js SDK (fabric-network or new Gateway API) to talk to Fabric.

- Setup: Use a connection profile (JSON) and a wallet of identities. For development, you may use admin certs or enroll a test user with the test network’s CA.

- Connecting: For example (using fabric-network):

- const { Gateway, Wallets } = require('fabric-network');
const fs = require('fs');

// load connection profile
const ccp = JSON.parse(fs.readFileSync('connection.json', 'utf8'));

async function connectToNetwork(userId) {
    const wallet = await Wallets.newFileSystemWallet('wallet');
    const gateway = new Gateway();
    await gateway.connect(ccp, {
        wallet, identity: userId, discovery: { enabled: true, asLocalhost: true }
    });
    const network = await gateway.getNetwork('mychannel');
    const contract = network.getContract('consentcc');
    return { gateway, contract };
}

- Submitting Transactions:

- async function createConsent(id, user, consumer, purpose) {
    const { contract } = await connectToNetwork("AppUser");
    await contract.submitTransaction('CreateConsent', id, user, consumer, purpose);
}

async function getConsent(id) {
    const { contract } = await connectToNetwork("AppUser");
    const resultBytes = await contract.evaluateTransaction('GetConsent', id);
    return JSON.parse(resultBytes.toString());
}

The example from the Fabric Gateway docs[5] is similar: contract.submitTransaction('func', args...) and contract.evaluateTransaction('func', args...). Handle errors (e.g. try/catch) and return structured data or throw.

- Integration with FastAPI: The Express route or custom module (contract.js) exports functions like submitConsent(...) and queryConsent(...). The FastAPI backend can call these via HTTP (or use a direct Node-FastAPI binding via a single server, but clearer to have REST between them).

- Events (optional): The gateway can also listen to chaincode events if needed (using contract.addContractListener in Fabric SDK).

Citing the official example[5] shows exactly how to connect and submit a transaction using the gateway API.

## 7. React Frontend Components & Flows

Components:

- LoginForm: Collects username/password. On submit, calls /login, stores returned JWT (e.g. in React state or secure cookie).

- ConsentList: Fetches GET /consents?userId=currentUser and displays consents in a table. Each item shows ID, purpose, status, and has a “Revoke” button if active.

- ConsentForm: A form (user_id prefilled, consumer_id, purpose fields) that calls POST /consents to create a new consent.

- ConsentItem: Sub-component for a single consent row, with Revoke action (calls PUT /consents/{id}/revoke).

Flows:

- Login Flow: User enters credentials → FastAPI /login → receives JWT → token stored (e.g. in React context) → user is marked logged-in.

- View Consents: On loading the consents page, the JWT is included in Authorization header for GET /consents. The backend returns user’s consents, and React displays them.

- Create Consent: User fills form → form data sent to backend → on success, refresh list of consents.

- Revoke Consent: User clicks “Revoke” → confirm action → frontend sends PUT /consents/{id}/revoke. On success, update UI (mark as revoked).

State Management: Manage JWT and user state globally (e.g. using React Context or Redux). Protect routes so that only authenticated users see consent pages.

Example Code Snippet (React component):

function ConsentList() {
  const [consents, setConsents] = useState([]);
  const { token } = useAuth(); // custom hook for JWT
  useEffect(() => {
    fetch('/consents?userId=' + currentUser, {
      headers: { Authorization: `Bearer ${token}` }
    })
    .then(res => res.json())
    .then(setConsents);
  }, [token]);
  return (
    <table>
      <thead><tr><th>ID</th><th>Purpose</th><th>Status</th><th>Action</th></tr></thead>
      <tbody>
        {consents.map(c => (
          <tr key={c.id}>
            <td>{c.id}</td><td>{c.purpose}</td><td>{c.status}</td>
            <td>
              {c.status==="ACTIVE" && (
                <button onClick={() => revokeConsent(c.id)}>Revoke</button>
              )}
            </td>
          </tr>
        ))}
      </tbody>
    </table>
  );
}

Testing: Use Jest + React Testing Library to simulate user interactions. For example, test that ConsentList renders the table after mocking fetch.

## 8. Testing Strategy

A robust test plan covers each layer:

- Go Chaincode (Unit Tests): Use Go’s testing package. You can mock the Fabric stub or use a framework like gomock to simulate TransactionContextInterface and ChaincodeStubInterface. Write tests for each function: e.g. TestCreateConsent, TestGetConsent_NotFound, TestRevokeConsent. Use a stub to simulate ledger state (e.g. an in-memory map). Example:

- func TestCreateConsentAndRead(t *testing.T) {
    ctx := new(MockTransactionContext)
    stub := new(MockChaincodeStub)
    ctx.On("GetStub").Return(stub)

    // Expect no existing consent:
    stub.On("GetState", "c1").Return(nil, nil)
    stub.On("PutState", "c1", mock.Anything).Return(nil)

    sc := new(SmartContract)
    err := sc.CreateConsent(ctx, "c1", "U1", "C1", "KYC")
    assert.NoError(t, err)

    // Simulate get state:
    // (stub should be set up to return the JSON from PutState for GetState)
    // ...
}

(Tools: Fabric’s own shimtest package can help create mock stubs.*)

- FastAPI (Unit/Integration): Use pytest and FastAPI’s TestClient[15]. Example test in test_main.py:

- from fastapi.testclient import TestClient
from backend.main import app

client = TestClient(app)

def test_read_consent_not_found():
    response = client.get("/consents/unknown", headers={"Authorization": "Bearer token"})
    assert response.status_code == 404
    assert response.json()["detail"] == "Consent not found"

def test_create_and_get_consent():
    # Assume valid JWT in headers
    response = client.post("/consents", json={
        "user_id": "U1", "consumer_id": "C1", "purpose": "KYC"
    }, headers={"Authorization": f"Bearer {valid_token}"})
    assert response.status_code == 200
    data = response.json()
    assert data["user_id"] == "U1"
    # Now get it
    cid = data["id"]
    resp2 = client.get(f"/consents/{cid}", headers={"Authorization": f"Bearer {valid_token}"})
    assert resp2.status_code == 200
    assert resp2.json()["consumer_id"] == "C1"

- This follows the style in [21†L313-L320].

- Node.js Gateway (Unit Tests): Use mocha or jest to test wallet loading and contract invocation. You can mock Fabric contract responses using a mocking library or an in-memory Gateway server. For example, mock contract.submitTransaction to resolve a value and ensure gateway logic returns it.

- React (Unit Tests): Use Jest + React Testing Library. Example: Test that ConsentList renders fetched data:

- test('ConsentList fetches and displays consents', async () => {
  const fakeData = [{ id:"c1", purpose:"KYC", status:"ACTIVE" }];
  global.fetch = jest.fn(() =>
    Promise.resolve({ json: () => Promise.resolve(fakeData) })
  );
  render(<ConsentList />);
  expect(await screen.findByText("KYC")).toBeInTheDocument();
  expect(screen.getByText("ACTIVE")).toBeInTheDocument();
});

- - Integration Tests: Use a framework like Cypress or Playwright to run the whole stack: bring up backend and frontend (possibly with Docker), and simulate user actions (login -> create consent -> verify on Fabric). This ensures end-to-end correctness.

- E2E and CI: In CI pipelines (GitHub Actions, Jenkins, etc.), automate running go test, pytest, and npm test for frontend and gateway. Optionally spin up the Fabric network in a Docker container for integration tests.

## 9. Dev Workflow & CI

### Local Development (Docker Compose)

Use Docker Compose to orchestrate local services: Fabric test-network (possibly via fabric-samples/test-network), plus our gateway, backend, and frontend containers. A sample docker-compose.yml could include:

version: '3.7'
services:
  ca-org1:
    image: hyperledger/fabric-ca:1.5
    ...
  orderer:
    image: hyperledger/fabric-orderer:latest
    ...
  peer0.org1:
    image: hyperledger/fabric-peer:latest
    ...
  couchdb-org1:
    image: couchdb:3.2
    ...
  # (repeat for org2 peers and CouchDB)

  gateway:
    build: 
      context: ./gateway/nodejs
      dockerfile: gateway.Dockerfile
    environment:
      - FABRIC_WALLET_PATH=/wallet
    volumes:
      - ./gateway/wallet:/wallet

  backend:
    build:
      context: ./backend/fastapi
      dockerfile: backend.Dockerfile
    command: uvicorn main:app --host 0.0.0.0 --port 8000
    depends_on:
      - gateway

  frontend:
    build:
      context: ./frontend
      dockerfile: frontend.Dockerfile
    command: npm start
    ports:
      - "3000:3000"
    depends_on:
      - backend

Run docker-compose up --build to start all services. The Fabric network.sh up can also launch peers and CouchDB (the test-network provides a docker-compose.yaml for that). After startup, deploy chaincode:

cd blockchain/fabric-samples/test-network
./network.sh up createChannel -s couchdb
./network.sh deployCC -ccn consentcc -ccp ../chaincode/consent -ccl go

This ensures CouchDB is used[16]. Verify containers with docker ps.

### Terminal/IDE (Antigravity) Notes

- Antigravity Setup: Open the consent-management directory in Antigravity. Ensure terminal is WSL bash.

- Fabric Paths: In any shell, add Fabric binaries: export PATH=$PATH:~/consent-management/blockchain/fabric-samples/bin. Test with peer version.

- Launching: Use one terminal for docker-compose up. Another for network.sh Fabric commands. Another for Node gateway (npm run dev), another for FastAPI (uvicorn main:app).

- Debugging:

- For chaincode: Check peer logs (docker logs peer0.org1...) for endorsement errors.

- For Fabric events: Verify chaincode containers appear in docker ps.

- For FastAPI: Use Uvicorn’s reload and logs; debug with breakpoints in Antigravity (attach to Uvicorn if possible).

- For Node.js: Use console.log or VS Code/Antigravity debug to step through gateway code.

- Use docker logs <container> for any container errors (gateway, backend).

### CI/CD (Phase 2)

- Build Pipeline: On push or PR, run linters (golangci-lint, flake8), then unit tests (go test ./..., pytest, npm test).

- Integration Tests: Optionally spin up test services (Fabric network via network.sh, then API server, gateway) and run end-to-end scripts (e.g. via npm or Python scripts).

- Packaging: After tests pass, build Docker images and push to registry.

- Release: Tag Docker images, deploy to dev/QA environments (on Kubernetes etc.).

### Packaging

At the end of development, package the project:

zip -r consent-management.zip consent-management/

This creates consent-management.zip containing the entire workspace.

## 10. SOLID Design Considerations

We apply SOLID principles to ensure maintainable, extensible code:

- Single Responsibility: Each class/module has one responsibility. E.g., the Consent chaincode contract only handles consent logic; the Node Gateway code only handles Fabric connectivity; the FastAPI routes handle HTTP concerns; the React components handle only UI and state.

- Open/Closed: Components are open for extension but closed for modification. For example, adding a new chaincode method or API endpoint shouldn’t require rewriting existing code. We can extend the SmartContract with new methods without altering existing ones[11].

- Liskov Substitution: Not heavily applicable here as we’re not using class inheritance broadly, but any abstractions (e.g. interface for a user repository or logging) should allow substitutes without breaking functionality.

- Interface Segregation: We define narrow interfaces. The Fabric Gateway exposes only necessary functions (submitTransaction, evaluateTransaction) to the backend. The backend’s API contracts (Pydantic models) are lean and purpose-specific.

- Dependency Inversion: High-level modules (FastAPI routes) depend on abstractions (e.g. a “Gateway” interface) rather than concrete implementations. We can inject different gateway implementations (mock for tests) if needed. For example, define an abstract IConsentGateway interface in Node, implemented by the actual Fabric gateway.

Adhering to SOLID improves testability and clarity, as each part does one job (e.g. ConsentController, FabricGateway, AuthService, etc. in code terms).

## 11. Security, Privacy, Hardening

- TLS Everywhere: Use TLS for all Fabric communication. In production Fabric CAs should issue TLS certs[17]. The Node gateway should connect to peers/orderer over gRPC TLS (Fabric Gateway example uses grpc.credentials.createSsl(tlsRootCert)[18]).

- MSP and Identities: Organize identities via MSPs. For dev use test CAs; for prod, use dedicated CAs for each org and TLS CA. Protect private keys in secure wallets or HSMs.

- Authentication/Authorization: FastAPI must validate JWTs on each request, enforcing that current_user matches user_id in requests. Chaincode can further validate identities using ctx.GetClientIdentity() to, e.g., allow only the consent owner to revoke[7].

- Private Data Collections: Sensitive consent details (e.g. if storing PII) can be stored in private data collections so only authorized peers see them[19]. At a minimum, use separate channels or collections per org to maintain privacy.

- CouchDB Security: Secure CouchDB (set admin user/password, bind to localhost in prod). In dev, the Fabric test-network launches CouchDB with default creds; in prod specify strong credentials in core.yaml.

- Logging & Monitoring: Do not log sensitive data (e.g. user passwords). Use proper log levels. For chaincode, use shim.Logger or a logging library. Backend should log requests/errors. Consider ELK or Prometheus/Grafana for monitoring.

- Backup & Recovery: Regularly backup Fabric ledgers (/var/hyperledger/production/ledgerData) and CouchDB data. Peers can be recreated from persistent volumes.

- Rate Limiting & Validation: In FastAPI, validate all inputs (Pydantic helps) and consider rate-limiting APIs to prevent abuse.

- Cross-Site Scripting (XSS) / CSRF: For the React app, use JWT in Authorization header (less vulnerable to CSRF). Sanitize any user-generated content.

- External Dependencies: Keep Fabric, Go, Node, and Python dependencies up-to-date. Verify signatures of chaincode (endorsements) and audit chaincode via formal verification if needed.

- Private Keys Handling: In production, use a secure wallet (or CA enroll/affiliation) for the gateway identity, not raw file system. Possibly use HashiCorp Vault or Azure Key Vault for keys.

Checklist: TLS enabled; MSPs defined per org; CA infrastructure; private data if needed; JWT auth on all APIs; strict input validation; audit logging; network segmentation; regular security audits.

## 12. Questions Before Implementation

- Consent Data Model: What exact fields are needed in a consent record beyond (userId, consumerId, purpose)? (e.g. resource IDs, scope, validity period, createdAt, metadata). Will there be versions of consent?

- User & Identity Management: Is there an existing user identity provider (OAuth2, LDAP, SAML)? Will we integrate (SSO) or maintain our own user database?

- Organization Participation: Are there multiple organizations (besides our own)? Should we design for multi-org endorsement? (This affects MSP config and channel setup.)

- Consent Flows: Who can create and who can revoke consents? Any approvals needed? Are consents revocable by consumers or only issuers?

- Scale & Performance: How many consents (transactions) expected per day? This impacts hardware sizing and whether Fabric can meet SLAs.

- Security Requirements: Are there regulatory requirements (e.g. HIPAA, GDPR) imposing special handling (encryption, audit)?

- Integration Points: What external systems consume or publish consents? Will there be webhooks or event streams?

- Frontend Access: Will the React app be a private enterprise tool or public? (Affects auth design.)

- Testing Environment: Do we have test identities/certs? How to seed the ledger (existing data)?

- Timeline & Resources: Is the 8–12 week MVP schedule acceptable? How many developers/testers are available?

Collecting answers ensures the design fits user needs.

## References

- Hyperledger Fabric official documentation: chaincode (Go) examples[6][7], CouchDB usage and indexes[2][1], production deployment (TLS)[17][20].

- Fabric samples and tutorials (asset transfer with queries)[2][1].

- Fabric Gateway Node.js API example[5].

- FastAPI official docs (OAuth2/JWT, Pydantic models, testing)[3][4][15].

- CouchDB documentation for index JSON syntax[9].

- SOLID and security best-practices resources (see Fabric Deploy guide[17][20]).

These sources guided the design choices and examples above.

[1] [2] [8] [9] [14] [16] CouchDB as the State Database — Hyperledger Fabric Docs main documentation

https://hyperledger-fabric.readthedocs.io/en/release-2.2/couchdb_as_state_database.html

[3] OAuth2 with Password (and hashing), Bearer with JWT tokens - FastAPI

https://fastapi.tiangolo.com/tutorial/security/oauth2-jwt/

[4] Response Model - Return Type - FastAPI

https://fastapi.tiangolo.com/tutorial/response-model/

[5] [18] @hyperledger/fabric-gateway

https://hyperledger.github.io/fabric-gateway/main/api/node/

[6] [7] [11] [12] [13] Writing Your First Chaincode — Hyperledger Fabric Docs main documentation

https://hyperledger-fabric.readthedocs.io/en/release-2.5/chaincode4ade.html

[10] fabric-samples/asset-transfer-ledger-queries/chaincode-go/asset_transfer_ledger_chaincode.go at main · hyperledger/fabric-samples · GitHub

https://github.com/hyperledger/fabric-samples/blob/main/asset-transfer-ledger-queries/chaincode-go/asset_transfer_ledger_chaincode.go

[15] Testing - FastAPI

https://fastapi.tiangolo.com/tutorial/testing/

[17] [19] [20] Deploying a production network — hyperledger-fabricdocs master documentation

https://hyperledger-fabric.readthedocs.io/fa/latest/deployment_guide_overview.html